## Slide 1: Visual Studio Team Services and SCRUM Engagement
Richard Speirs
August 2017

## Slide 2: VSTS & SCRUM Engagement
Agenda
Using VSTS
Create dashboards
Reporting Options
Estimates
Creating test plans – How does the testing side of VSTS work and what can it do
Linking Work Item Types
Walkthrough of Work Item Types workflows
Impediments
More reporting options

## Slide 3: Using VSTS

## Slide 4: But, Before That…

## Slide 5: Quick Guide to SCRUM (Agile)
Richard Speirs
September 2017

## Slide 6: Quick Guide to SCRUM
What is SCRUM
Framework, not a methodology
Lightweight
Empirical
Iterative

## Slide 7: Quick Guide to SCRUM
SCRUM Values

## Slide 8: Quick Guide to SCRUM
How SCRUM comes together
PBIs Prioritised by product owner
Effort point estimation by Dev Team
Sprint Planning
PBIs committed to sprint
Tasked out and estimated
Demonstrated to product owner at sprint review
Retrospective follows demo

## Slide 9: Quick Guide to SCRUM
SCRUM Roles
SCRUM Master
Facilitates SCRUM meetings
Removes impediments
Product Owner
Owns product backlog
Responsible for documenting and prioritising PBIs (Requirements)
Development Team
Responsible for delivery of PBIs into Increments
Guides team on how to apply the methodology
Validates product delivers value
Self-Managing
Self-Organising
Coaches
Forecasts not commitments

## Slide 10: Quick Guide to SCRUM
SCRUM Artefacts
Product Backlog Item
Unit of work or deliverable
Contributes to the realisation of value (the end product)
Product Backlog
List of ALL PBIs (product backlog items) in priority order
Ordered list of everything that needs to be delivered
Task
A task that needs to be completed
Contributes to delivery of a PBI
Sprint Backlog
List of PBIs that the team has committed to deliver in a sprint
Burndown
Shows progress towards sprint goal
Reflects hours of work remaining in a sprint

## Slide 11: Quick Guide to SCRUM
The Backlog
Only list of open work for the Product
Owned by the Product Owner
Anyone can make suggestions and add to the Backlog
Regularly refined by the SCRUM Team
Ordered, estimated, refined, public and available

## Slide 12: Quick Guide to SCRUM
Sprint Backlog
All PBIs selected for a Sprint & The Development Teams plan to deliver them
Owned by the Development Team

## Slide 13: Quick Guide to SCRUM
SCRUM Events
*attendance optional
DT = Dev Team PO = Product Owner SM = Scrum Master
Meeting | Description | Time Limit | Participants
Daily Stand-up | Did yesterday? Doing today? Impediments? | 15 mins | DT, PO*, SM*
Backlog Refinement | Prioritise, review and estimate product backlog items | 4 hours | PO, DT, SM*
Sprint Planning | Commit product items to sprint and task out | 8 hours | DT, SM*
Sprint Review | Demonstrate completed PBIs to product owner and other interested stakeholders | 4 hours | DT, PO, SM*

## Slide 14: Quick Guide to SCRUM
SCRUM Events
*attendance optional
DT = Dev Team PO = Product Owner SM = Scrum Master
Meeting | Description | Time Limit | Participants
Sprint Retrospective | Opportunity for team to reflect on what went well and what didn’t and identify improvement actions | 3 hours | DT, PO, SM
Sprint | Think of it as a mini-project where the team works to deliver the PBIs it committed to deliver in the sprint planning meeting | 1 month | DT

## Slide 15: Quick Guide to SCRUM
SCRUM Rules
A team should establish a “definition of done”
The Product Owner should specify an acceptance criteria for every PBI
Impediments should always be referred to the SCRUM Master
The SCRUM Master doesn't need to be in every meeting
Only the development team can speak in the stand-up
Time-boxes must be adhered to
Product Owner engagement is essential

## Slide 16: Quick Guide to SCRUM
SCRUM Summary
A Team commits to delivering working software in a Sprint lasting 30 days or less
A time is scheduled to show that software
The Teams creates the software
The team offers their work for inspection and adapts the plan for the next cycle
Repeat…
Go to:
https://www.scrum.org/ (PSM)
https://www.scrumalliance.org/ (CSM)

## Slide 17: Using VSTS

## Slide 18: VSTS & SCRUM Engagement
Using VSTS
Access
https://universityofnottingham.visualstudio.com/ProductCentre.Main/
Security
All-IS-Staff (AD Group) has access to all projects
Non-IS Staff need adding to individual projects on case-by-case
Can be accessed outside UoN network
Licencing
Free to MSDN Licence holders
Limited for non-MSDN Licence holders
CAL (Client Access Licence) licences could be purchased

## Slide 19: VSTS & SCRUM Engagement
Using VSTS
Browse for your projects…

## Slide 20: Creating Dashboards

## Slide 21: VSTS & SCRUM Engagement
Creating Dashboards
Information Rich Metrics

## Slide 22: Reporting Options

## Slide 23: VSTS & SCRUM Engagement
Reporting Options
At a glance - Live

## Slide 24: VSTS & SCRUM Engagement
Reporting Options
Deep dive with queries

## Slide 25: Estimating Process

## Slide 26: VSTS & SCRUM Engagement
Estimating in VSTS
Remaining Hours

## Slide 27: VSTS & SCRUM Engagement
Estimating in VSTS
Effort Points… Fibonacci Scale
(Planning Poker)

## Slide 28: VSTS & SCRUM Engagement
Estimating in VSTS
Effort Points… For forecasting

## Slide 29: Linking Item Types

## Slide 30: VSTS & SCRUM Engagement
Linking Types
Feature  PBI  Task

## Slide 31: WIT Workflows

## Slide 32: VSTS & Project Team Engagement
At a WITs end?
  Product Backlog Item (PBI)
  Bug
  Tasks
VSTS & SCRUM Engagement

## Slide 33: Test Specific Information

## Slide 34: VSTS & SCRUM Engagement
Test Specific

## Slide 35: VSTS & SCRUM Engagement
Test Specific
Currently…
  To Be…

## Slide 36: Impediments

## Slide 37: VSTS & SCRUM Engagement
Impediments
Anything that prevents a team member from performing work as efficiently as possible is an impediment.
Each team member has an opportunity to announce impediments during the daily Scrum meeting.
The Scrum Master & Product Owners are charged with ensuring impediments get resolved.
Scrum Masters can arrange sidebar meetings when impediments cannot be resolved on the spot in the daily Scrum meeting.

## Slide 38: More Reporting

## Slide 39: VSTS & SCRUM Engagement
More Reporting

## Slide 40: VSTS & SCRUM Engagement
More Reporting

## Slide 41: VSTS & SCRUM Engagement
Reporting Options
Remember this…

## Slide 42: VSTS & SCRUM Engagement
More Reporting

## Slide 43: Q&A